Project Planning Phase

Project Planning  (Pr0duct Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-6249 |
| Project Name | AI FAQ Assistant API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | UserStory Number | UserStory / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | FAQ Data Management | USN-1 | As an admin, I can add FAQquestions and answers so that theknowledge base can be maintained. | 3 | High | Mukilan, Dinesh karthick |
| Sprint-1 | FAQ Data Management | USN-2 | As an admin, I can update or delete FAQ entries so that outdated information can be maintained. | 2 | High | Hari, venkatesan P |
| Sprint-1 | API Setup | USN-3 | As adeveloper, I can connect the backend API to MongoDBso that FAQ datacan be stored and retrieved. | 3 | High | Venkatesan P, Venkatesan M S |
| Sprint-2 | FAQ Search | USN-4 | As auser, I can search fora question through theAPI so that I can quickly find relevant FAQ information. | 3 | High | Dinesh karthick, Venkatesan P |
| Sprint-2 | AI Assistant | USN-5 | As auser, I can ask aquestion in naturallanguage and receivean AIgenerated answer based on theFAQ knowledgebase. | 5 | High | Venkatesan M S, Mukilan |
| Sprint-2 | AI Assistant | USN-6 | As auser, I can receiveahelpful responsewhen an exact FAQ match is not available. | 3 | Medium | Hari, Venkatesan M S |
| Sprint-3 | API Security | USN-7 | As an administrator, I can authenticateAPI requests so that protected FAQ operations are secure. | 3 | High | Mukilan, Hari |
| Sprint-3 | Testing &Validation | USN-8 | As adeveloper, I can test API endpoints so that incorrect requests and responses can beidentified. | 3 | High | Dinesh Karthick, Hari |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 8 | 06 Oct 2026 |
| Sprint-2 | 11 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 11 | 12 Oct 2026 |
| Sprint-3 | 8 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 8 | 18 Oct 2026 |
| Sprint-4 | 10 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 10 | 24 Oct 2026 |

Velocity: Total planned story points = 37. Across 4 sprints, the planned average velocity is 9.25 story points per sprint.

Average velocity per day: Using a 6-day sprint, the planned average is approximately 1.54 story points per day.

Burndown Chart: A burndown chart represents the amount of work remaining against time during a sprint. It can be used to track whether the AI FAQ Assistant API sprint work is progressing toward

the planned completion date.

Planned Burndown Data – Sprint-1

| Day | Remaining Story Points |
| --- | --- |
| Start | 8 |
| Day 1 | 6.7 |
| Day 2 | 5.3 |
| Day 3 | 4.0 |
| Day 4 | 2.7 |
| Day 5 | 1.3 |
| Day 6 | 0 |